Date: *11 January 2018*

Location: *Online chat*

Attendants:

Joseph Barber,  
John Dorman

Topic of meeting:

Build review and sprint planning

Agenda items:

* Assessed the town section implementation
* Assessed the camera movement and orthographic view
* Discussed how town section data could be better saved
* Created sprint tasks for both Joseph and John

What was discussed and Moving forward:

We first looked at the town sections that were implemented this week and together came up with ways they would be improved, appropriate tasks were made to make these changes.

We next went over the camera movement and discussed how an orthographic view would be beneficial and how we could make these appropriate changes to our build, tasks were also made for this.

We then discussed how data is being saved in our build.

Finally, we reviewed the previous sprint and set up a new two-week sprint for when we all arrive back in Ipswich and can have a sprint-review meeting in person.